ICT Infrastructure Development and Expansion Desk Leader

Competency Test: Test Blueprint and Item Bank

Concise version. Same blueprint and item cells as Draft 3, with shorter stems and options (Work 31, People 38, Results 51).

# 1. Test parameters

| Job position | ICT Infrastructure Development and Expansion Desk Leader |
| --- | --- |
| Job category type | Leader |
| Job category level | To be confirmed (Leader I / II / III) |
| Competency framework | 12 technical competency units in 3 domains: Work, People, Results |
| Item format | Multiple choice, four options, one correct answer |
| Total items | 120 (Work 31, People 38, Results 51) |
| Cognitive weights | Remembering 8%, Understanding 22%, Application 37%, Analysis 23%, Evaluation 6%, Creation 4% |
| Difficulty ratio | Easy 20% : Moderate 50% : Difficult 30% (2:5:3) |
| Sources | Job description (major duties table T1-T44; main duties list M1-M80); Test Blueprint training slides |

# 2. Blueprint summary

| Domain | Units | Sub-comp. | Items | Weight | Re | Un | Ap | An | Ev | Cr |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work | 4 | 5 | 31 | 26% | 3 | 7 | 11 | 7 | 2 | 1 |
| People | 4 | 6 | 38 | 32% | 3 | 9 | 14 | 9 | 2 | 1 |
| Results | 4 | 8 | 51 | 42% | 4 | 11 | 19 | 12 | 3 | 2 |
| Total | 12 | 19 | 120 | 100% | 10 | 27 | 44 | 28 | 7 | 4 |
| Cognitive weight |  |  |  |  | 8% | 22% | 37% | 23% | 6% | 4% |

Re = Remembering, Un = Understanding, Ap = Application, An = Analysis, Ev = Evaluation, Cr = Creation. Domain and cognitive totals follow the worked Leader example in the training slides.

## Difficulty distribution

| Domain | Easy | Moderate | Difficult | Total |
| --- | --- | --- | --- | --- |
| Work | 7 | 14 | 10 | 31 |
| People | 8 | 19 | 11 | 38 |
| Results | 9 | 27 | 15 | 51 |
| Total | 24 | 60 | 36 | 120 |
| Target ratio | 20% | 50% | 30% | 100% |

Figures reflect the items as written in Sections 5 to 7 (see the coverage check in Section 8). Difficulty follows the slide logic: Remembering is easy; Understanding is split easy and moderate; Application and Analysis are split moderate and difficult; Evaluation and Creation are difficult.

# 3. Detailed blueprint by sub-competency

| ID | Unit and sub-competency | Items | Wt % | Re | Un | Ap | An | Ev | Cr |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WORK DOMAIN |  |  |  |  |  |  |  |  |  |
| 1.1 | Unit 1: Strategy and Strategic Planning Aligning plans and roadmaps with national strategy | 8 | 6.7 | 1 | 2 | 3 | 2 |  |  |
| 1.2 | Unit 1: Strategy and Strategic Planning Formulating and revising policies, strategies and standards | 6 | 5.0 |  | 1 | 2 | 2 | 1 |  |
| 2.1 | Unit 2: Planning Annual and operational planning | 7 | 5.8 | 1 | 2 | 3 | 1 |  |  |
| 3.1 | Unit 3: Organizing Resources and Inputs Resource estimation, technical specifications and procurement inputs | 5 | 4.2 |  | 1 | 2 | 1 | 1 |  |
| 4.1 | Unit 4: Using Technology Using digital tools and information systems for Desk management | 5 | 4.2 | 1 | 1 | 1 | 1 |  | 1 |
| PEOPLE DOMAIN |  |  |  |  |  |  |  |  |  |
| 5.1 | Unit 5: Knowledge Data-center, cloud and shared infrastructure | 7 | 5.8 | 1 | 2 | 2 | 2 |  |  |
| 5.2 | Unit 5: Knowledge Network, connectivity, security and resilience | 7 | 5.8 | 1 | 1 | 3 | 2 |  |  |
| 6.1 | Unit 6: Skill Research, needs assessment and evidence-based analysis | 7 | 5.8 |  | 2 | 2 | 2 | 1 |  |
| 6.2 | Unit 6: Skill Technical review, standards and interoperability | 6 | 5.0 |  | 1 | 3 | 1 | 1 |  |
| 7.1 | Unit 7: Professional Ethics Professional ethics and accountability in public ICT work | 5 | 4.2 |  | 1 | 3 | 1 |  |  |
| 8.1 | Unit 8: Leading Leading and developing the Desk team | 6 | 5.0 | 1 | 2 | 1 | 1 |  | 1 |
| RESULTS DOMAIN |  |  |  |  |  |  |  |  |  |
| 9.1 | Unit 9: Decision-Making Evidence-based decisions and options analysis | 7 | 5.8 |  | 1 | 2 | 2 | 1 | 1 |
| 9.2 | Unit 9: Decision-Making Risk-informed decisions and corrective action | 6 | 5.0 |  | 1 | 3 | 2 |  |  |
| 10.1 | Unit 10: Monitoring and Effective Performance Monitoring plan and project implementation | 7 | 5.8 | 1 | 2 | 3 | 1 |  |  |
| 10.2 | Unit 10: Monitoring and Effective Performance Monitoring availability, capacity, utilization and accessibility | 7 | 5.8 | 1 | 2 | 2 | 2 |  |  |
| 11.1 | Unit 11: Evaluating Evaluating utilization and results | 7 | 5.8 | 1 | 1 | 3 | 1 | 1 |  |
| 11.2 | Unit 11: Evaluating Compliance and standards assessment | 7 | 5.8 |  | 2 | 2 | 2 | 1 |  |
| 12.1 | Unit 12: Feedback Service-user and stakeholder communication and feedback | 5 | 4.2 | 1 | 1 | 2 | 1 |  |  |
| 12.2 | Unit 12: Feedback Lessons learned and knowledge feedback loop | 5 | 4.2 |  | 1 | 2 | 1 |  | 1 |

# 4. Contents and outcomes to be measured

| ID | Sub-competency | Contents | Outcomes to be measured |
| --- | --- | --- | --- |
| 1.1 | Aligning plans and roadmaps with national strategy | Planning hierarchy (national digital strategy > Ministry strategic plan > annual institutional plan > Desk plan); infrastructure roadmaps; priority setting and sequencing; budget constraints | Identify the sources of the Desk plan; translate national priorities into Desk activities; prioritize and sequence initiatives; detect misalignment |
| 1.2 | Formulating and revising policies, strategies and standards | Desk role in policy formulation; evidence for policy inputs; stakeholder consultation and validation; implementability of policies; measurable standard provisions | Explain the Desk's policy role; select evidence for policy input; resolve stakeholder objections; diagnose implementation problems; judge the quality of draft provisions |
| 2.1 | Annual and operational planning | Plan elements; outputs vs outcomes; indicators and targets; timelines and dependencies; cascading plans to staff; mid-year plan adjustment | State plan elements; distinguish outputs from outcomes; write measurable indicators; sequence activities; adjust plans to new mandates; spot plan weaknesses |
| 3.1 | Resource estimation, technical specifications and procurement inputs | Capacity and resource estimation; shared vs dedicated resources; technical specifications and terms of reference; technical bid evaluation | Explain the role of specifications; prepare brand-neutral specifications; estimate procurement timing; compare resource options; recommend on technical evaluation |
| 4.1 | Using digital tools and information systems for Desk management | Work-management tools; reporting templates; infrastructure inventory and information systems; data quality and completeness | Identify suitable tools; explain benefits of digital tracking; apply tools to reporting; interpret incomplete data; design an information system |
| 5.1 | Data-center, cloud and shared infrastructure | Primary, backup and DR sites; hosting, storage, virtualization; cloud service and deployment models; high availability; capacity planning; data sovereignty; recovery objectives | Recall key concepts; explain how components and models differ; apply them to government hosting scenarios; analyze capacity and architecture options |
| 5.2 | Network, connectivity, security and resilience | Connectivity gaps and capacity; redundancy and single points of failure; access control; hardening; monitoring; incident response; business continuity; coordination with cybersecurity bodies | Recall resilience and security concepts; apply them to design and gap situations; analyze failure and risk scenarios |
| 6.1 | Research, needs assessment and evidence-based analysis | Research process from problem identification to presentation of findings; needs and gap assessment; benchmarking and adapting good practice; emerging-technology assessment; concept notes | Explain research steps and purposes; apply them to assessment tasks; analyze findings; judge the quality of evidence and recommendations |
| 6.2 | Technical review, standards and interoperability | Review of designs, architectures and technical proposals; compliance with approved standards; interoperability and compatibility; quality assurance; completion and acceptance reports | Explain interoperability and review purposes; apply review criteria to proposals; identify non-conformities; judge design or proposal quality |
| 7.1 | Professional ethics and accountability in public ICT work | Integrity in procurement; conflict of interest; vendor neutrality; confidentiality and data protection; transparency; accountability for public resources; equity of access | Explain ethical principles; apply them to workplace dilemmas; analyze conduct in cases |
| 8.1 | Leading and developing the Desk team | Work assignment and cascading; coaching and feedback; performance appraisal; competency-gap analysis; capacity building; teamwork; knowledge institutionalization | Recall leadership duties; explain performance-management principles; apply them to staff situations; design a capacity-development approach |
| 9.1 | Evidence-based decisions and options analysis | Option criteria (cost, performance, scalability, availability, security, data sovereignty, interoperability, sustainability, operations); recommendations; concept notes | Explain decision criteria; compare options; justify recommendations; judge and design decision packages |
| 9.2 | Risk-informed decisions and corrective action | Infrastructure risk identification and mitigation; single points of failure; prioritization under constraints; corrective decisions and escalation | Explain risk concepts; apply mitigation to scenarios; analyze trade-offs and choose corrective actions |
| 10.1 | Monitoring plan and project implementation | Tracking scope, schedule, budget and quality; milestones; deviations and bottlenecks; corrective actions; periodic reporting | Recall monitoring elements; explain their purpose; apply them to project data; analyze deviations |
| 10.2 | Monitoring availability, capacity, utilization and accessibility | Availability, capacity and utilization indicators; underutilized assets; regional accessibility; shared-infrastructure performance | Recall indicators; explain their meaning; apply them to data; analyze causes of underutilization |
| 11.1 | Evaluating utilization and results | Post-implementation reviews; outputs vs outcomes; M&E framework and indicators; benefit realization; utilization evaluation | Recall evaluation elements; explain output vs outcome; apply to cases; judge whether results are achieved |
| 11.2 | Compliance and standards assessment | Compliance monitoring mechanisms; assessment design; non-compliance analysis; corrective recommendations; technical guidance to institutions | Explain compliance mechanisms; apply assessment to cases; analyze non-compliance; judge corrective proposals |
| 12.1 | Service-user and stakeholder communication and feedback | Communication channels; collecting requirements and complaints; follow-up on responses; information exchange; stakeholder forums; dissemination of approved standards | Recall channels; explain feedback purpose; apply to user and stakeholder situations; analyze feedback data |
| 12.2 | Lessons learned and knowledge feedback loop | Lessons learned; good practices; knowledge sharing; feeding findings into plans and policies; institutional memory; technical manuals | Explain lesson capture; apply to cases; analyze recurring problems; design a knowledge feedback mechanism |

The generic framework units (for example Knowledge and Skill) are filled with the technical content of this JD: ICT infrastructure knowledge sits under Knowledge, research and technical review under Skill, and stakeholder communication under Feedback.

# 5. Work domain items (31)

Reference codes: T = number in the JD major duties table; M = number in the JD main duties list. Each item shows its key and rationale for reviewers; remove these lines for the exam version.

W-01  Sub-competency 1.1 | Remembering | Easy | JD: T1

The Desk's annual plan is primarily based on which sources?

A.	Last year's plan, staff preferences, vendor offers and available equipment

B.	Ministry strategic plan, institutional plan, national priorities, budget and mandates

C.	Regional office requests, partner project lists and unfinished earlier activities

D.	Completed projects, job descriptions, market prices and procurement records

Key: B.  The JD requires the annual plan to derive from strategy, priorities, budget and mandates.

W-02  Sub-competency 1.1 | Understanding | Easy | JD: T1, M2

Why align the infrastructure roadmap with the national digital strategy?

A.	To avoid preparing an annual plan

B.	To buy from a single supplier

C.	To reduce the number of stakeholders

D.	To ensure investments support national priorities

Key: D.  Alignment prevents isolated, fragmented investments.

W-03  Sub-competency 1.1 | Understanding | Moderate | JD: T19, M4

How does a roadmap differ from an annual plan?

A.	The roadmap is multi-year and sequenced; the annual plan sets this year's targets and tasks

B.	The roadmap lists equipment to buy; the annual plan lists staff to operate it

C.	The roadmap covers only new assets; the annual plan covers only maintenance

D.	Vendors prepare the roadmap; the Ministry's finance unit prepares the annual plan

Key: A.  A roadmap sets the long-term sequence; the annual plan makes it operational.

W-04  Sub-competency 1.1 | Application | Moderate | JD: T1, M2

The Ministry aims to extend shared hosting to regional offices. Which planned activity best reflects this?

A.	Hold awareness visits for regional government leaders each quarter

B.	Buy additional servers for the headquarters data center

C.	Assess regional gaps and prepare a costed expansion proposal

D.	Attend regional consultation meetings whenever invited

Key: C.  A strategic goal must become a concrete, measurable activity.

W-05  Sub-competency 1.1 | Application | Moderate | JD: T1, T19

A three-year target is to onboard 40 institutions to shared hosting. What goes in the Year 1 plan?

A.	All 40 institutions in Year 1, to be safe

B.	A Year 1 share of the target, with milestones and resources

C.	Nothing in Year 1; add the activity only in Year 3

D.	A general onboarding activity with no targets, to stay flexible

Key: B.  The annual plan carries the year's measurable share of a multi-year target.

W-06  Sub-competency 1.1 | Application | Difficult | JD: T1, M1

The approved budget is 30% below expectations, but priorities are unchanged. What should you do?

A.	Rank activities by priority, defer the lowest, and document revised targets

B.	Keep all activities and request additional funds later in the year

C.	Cut every activity's target by 30% and keep all activities

D.	Suspend the roadmap until the full budget is restored

Key: A.  Prioritize transparently against national priorities and readiness.

W-07  Sub-competency 1.1 | Analysis | Moderate | JD: T28, M20

A roadmap has five projects, each buying separate servers for one institution. National policy prefers shared, interoperable platforms. What is the main problem?

A.	Servers are not core infrastructure

B.	The projects exceed the budget

C.	Five projects are too many

D.	It promotes fragmented, non-shared investment

Key: D.  Institution-specific purchases contradict the shared-platform priority.

W-08  Sub-competency 1.1 | Analysis | Difficult | JD: T19, M4, M11

Only one initiative can start in Q1. Which is best justified?

A.	Network upgrade for one institution with a working network

B.	Pilot of an unrequested new technology

C.	Shared cloud platform on which 12 institutions depend

D.	Any, since all contribute equally

Key: C.  Enabling infrastructure with many dependants comes first.

W-09  Sub-competency 1.2 | Understanding | Easy | JD: T30, T31

What is the Desk's role in policy and standards formulation?

A.	Provide technical evidence and stakeholder input, and take part in validation

B.	Approve final policies on behalf of the Ministry after committee review

C.	Wait for policies to be drafted elsewhere and only implement them

D.	Draft policies alone and submit them without consulting other institutions

Key: A.  The Desk supplies evidence and input; approval rests with competent authorities.

W-10  Sub-competency 1.2 | Application | Moderate | JD: T31, M16

What evidence best supports the Desk's input to a revised data-center guideline?

A.	Vendor brochures and prices

B.	Assessment findings, user requirements and benchmarks

C.	The current text and staff opinion

D.	A few institutions' complaints

Key: B.  Sound input rests on several relevant, independent sources.

W-11  Sub-competency 1.2 | Application | Difficult | JD: T31, T32, M17

Small regional offices say dual power redundancy is unaffordable. It is essential for critical facilities. What should you recommend?

A.	Keep one uniform requirement for every facility, for simplicity

B.	Remove the redundancy requirement from the standard

C.	Exempt regional offices from it without any analysis

D.	Requirements differentiated by facility criticality, with reasons recorded

Key: D.  Differentiation keeps protection where it matters and stays affordable.

W-12  Sub-competency 1.2 | Analysis | Moderate | JD: T35, T31

Eight of ten institutions fail one standard requirement. What should be analyzed first?

A.	Which institutions failed most seriously and should be sanctioned

B.	Which other standards could be withdrawn to reduce the burden

C.	Whether the requirement is clear, feasible and resourced

D.	Which vendors can supply equipment that meets the requirement

Key: C.  Widespread failure often signals a problem with the requirement itself.

W-13  Sub-competency 1.2 | Analysis | Difficult | JD: T31, T18

A draft strategy requires all systems to move to government cloud in one year. Bandwidth is limited and there is no cost model. What is the best analysis?

A.	Not implementable as written; recommend phased, criteria-based migration

B.	Sound; ambitious deadlines speed up action

C.	Acceptable if extended to two years

D.	Wrong; cloud is never suitable for government

Key: A.  A target without its enabling conditions cannot be implemented.

W-14  Sub-competency 1.2 | Evaluation | Difficult | JD: T30, T34

Which draft provision is easiest to verify for compliance?

A.	Backup power must be adequate for the data center's own needs

B.	Backup power should be considered wherever this is technically possible

C.	Power arrangements must follow international best practice at all times

D.	Backup power must sustain critical loads for a defined duration, tested annually

Key: D.  Verifiable provisions are specific and measurable.

W-15  Sub-competency 2.1 | Remembering | Easy | JD: T1

Which elements must the annual plan contain?

A.	Objectives, activities, staff names and equipment list

B.	Objectives, activities, outputs, indicators, targets, timelines, owners and resources

C.	Objectives, budget lines, procurement schedule and vendor contacts

D.	Activities, targets, leave schedule and last year's summary

Key: B.  The JD lists these elements for the annual plan.

W-16  Sub-competency 2.1 | Understanding | Easy | JD: T4

Why cascade the Desk plan to individual staff?

A.	To shift responsibility for results from the leader to staff

B.	To reduce the need for the leader to monitor staff

C.	So each employee has clear targets aligned to the plan

D.	To allocate the Desk's budget among individual employees

Key: C.  Cascading gives every employee aligned, defined targets.

W-17  Sub-competency 2.1 | Understanding | Moderate | JD: T21, T40

Which pair correctly shows an output and an outcome?

A.	Output: 12 assessments completed; outcome: improved use of infrastructure

B.	Output: improved use of infrastructure; outcome: 12 assessments completed

C.	Output: user satisfaction rises; outcome: workshops held

D.	Output and outcome are identical when measured at year-end

Key: A.  Outputs are products of activities; outcomes are the results they lead to.

W-18  Sub-competency 2.1 | Application | Moderate | JD: T1, T18

Which is the best indicator for assessing 30 regional institutions this year?

A.	Conduct gap assessments in as many regional institutions as possible

B.	Improve the quality of assessments in regional institutions

C.	Number of staff assigned to regional institution assessments

D.	Institutions with completed gap reports: 30 by Q4, 15 by Q2

Key: D.  A good indicator is measurable, with a target and time frame.

W-19  Sub-competency 2.1 | Application | Moderate | JD: T19, M45

Which is the logical order for developing an expansion project?

A.	Specification, assessment, concept, validation, roadmap

B.	Needs assessment, validation, roadmap, concept, specification

C.	Roadmap, specification, assessment, concept, validation

D.	Concept, roadmap, specification, validation, assessment

Key: B.  Evidence and validation come before design.

W-20  Sub-competency 2.1 | Application | Difficult | JD: T2, T44

An urgent mandate arrives mid-year, with no extra budget or staff. What should you do?

A.	Add it and ask staff to absorb it

B.	Postpone it to next year

C.	Reprioritize, get the revised plan approved and inform staff

D.	Cancel the plan and start over

Key: C.  Controlled re-planning keeps accountability.

W-21  Sub-competency 2.1 | Analysis | Moderate | JD: T1, T2

A draft plan lists activities but no owners, deadlines or result indicators. What is its main weakness?

A.	Too many activities to monitor

B.	No vendors are named

C.	No summary of past results

D.	Progress and accountability cannot be tracked

Key: D.  Monitoring needs owners, timelines and result indicators.

W-22  Sub-competency 3.1 | Understanding | Moderate | JD: M46

What is the main purpose of technical specifications in procurement?

A.	Set requirements so offers can be compared fairly

B.	Name the brand and model the Ministry prefers to buy

C.	Set the maximum price the Ministry will pay

D.	Limit the number of bidders to suppliers already known

Key: A.  Specifications give objective, brand-neutral criteria for fair comparison.

W-23  Sub-competency 3.1 | Application | Moderate | JD: M46, M21

How should storage for a shared platform be specified?

A.	By the brand and model already used in the Ministry

B.	By copying the specification from a vendor brochure

C.	By required capacity, performance and standards, without brand names

D.	In general terms, such as 'modern high-performance storage'

Key: C.  Functional, brand-neutral specifications enable fair competition.

W-24  Sub-competency 3.1 | Application | Difficult | JD: M27, M11, T26

Utilization is 55% and rises 2.5 points monthly. The limit is 80%. Delivery takes 6 months. Procurement must start by which month?

A.	Month 2

B.	Month 4

C.	Month 6

D.	Month 10

Key: B.  (80 - 55) / 2.5 = 10 months to reach the limit; 10 - 6 = month 4.

W-25  Sub-competency 3.1 | Analysis | Difficult | JD: T27, T20, M56

Six institutions each need 20 servers at peak, but the combined peak is 55. Buying separately needs 120 units; a shared pool needs 65. Which conclusion is best?

A.	Separate purchase is better because no governance arrangements are needed

B.	Sharing needs no management arrangements once units are installed

C.	Both are equivalent because each institution gets its peak capacity

D.	Sharing needs fewer units but requires governance and security isolation

Key: D.  Peaks differ, so sharing needs fewer units, but it needs governance.

W-26  Sub-competency 3.1 | Evaluation | Difficult | JD: M47

Bid X is cheapest but misses a mandatory requirement. Bid Y meets all requirements at mid price. Bid Z costs most and exceeds needs. Which is recommended?

A.	Y: it meets all mandatory requirements at a reasonable price

B.	X: lowest price, so best value for public money

C.	Z: most capable, so best protection for future needs

D.	Reject all bids and start the tender again

Key: A.  Eliminate non-compliant bids first, then compare price and risk.

W-27  Sub-competency 4.1 | Remembering | Easy | JD: T10, T41

Which tool tracks Desk tasks and milestones?

A.	Network firewall

B.	Hypervisor

C.	Project management system

D.	Tape backup library

Key: C.  The others are infrastructure components.

W-28  Sub-competency 4.1 | Understanding | Easy | JD: T10

How does a shared digital tracking system help the Desk?

A.	It replaces the need for annual and operational plans

B.	It makes work traceable and decisions data-driven

C.	It removes the need for staff to report

D.	It guarantees that targets will be met

Key: B.  It supports traceability but does not replace planning or guarantee results.

W-29  Sub-competency 4.1 | Application | Moderate | JD: T3, T10

Ten coordinators supply monthly data for a quarterly report. What is the best digital approach?

A.	Emailed summaries in each coordinator's own format

B.	Verbal updates collected in monthly meetings

C.	One consolidated collection at year-end only

D.	A standard template in a shared reporting system

Key: D.  Standard templates improve consistency and timeliness.

W-30  Sub-competency 4.1 | Analysis | Moderate | JD: T21, T22, M66

Of 40 facilities, 25 have utilization data; 20 of those are below 30%. What is the valid conclusion?

A.	80% of recorded facilities are underused; assess the other 15 first

B.	Half of all 40 facilities are underused, since 20 of 40 qualify

C.	All 40 facilities are underused, since missing data will be similar

D.	Nothing can be concluded because the data are incomplete

Key: A.  20 of 25 is 80%; the other 15 must be assessed before generalizing.

W-31  Sub-competency 4.1 | Creation | Difficult | JD: T41, T10, M66

Which is the best design for a Desk infrastructure information system?

A.	Separate spreadsheets kept by each professional, merged manually on request

B.	Public website listing projects, with open editing for all institutions

C.	Central register with data model, quality checks, access roles and dashboards

D.	Financial ledger recording spending per project, with no technical data

Key: C.  A good design has a data model, controls and decision outputs.

## Key distribution (Work items)

A: 8   B: 7   C: 8   D: 8

# 6. People domain items (38)

Reference codes: T = number in the JD major duties table; M = number in the JD main duties list. Each item shows its key and rationale for reviewers; remove these lines for the exam version.

P-01  Sub-competency 5.1 | Remembering | Easy | JD: M26, M31

Which term means the maximum acceptable data loss, measured in time?

A.	Recovery time objective (RTO)

B.	Mean time between failures

C.	Recovery point objective (RPO)

D.	Service-level agreement

Key: C.  RPO is tolerable data loss; RTO is tolerable downtime.

P-02  Sub-competency 5.1 | Understanding | Easy | JD: M6, M26

What is the main benefit of server virtualization?

A.	Better use of hardware through shared servers

B.	It removes the need for backups

C.	It guarantees no failures

D.	It makes physical servers unnecessary

Key: A.  Virtual servers share hardware, raising utilization.

P-03  Sub-competency 5.1 | Understanding | Moderate | JD: M10, M29

How do IaaS and SaaS differ?

A.	IaaS provides ready applications; SaaS provides raw computing resources

B.	IaaS is used only for storage; SaaS only for networking

C.	IaaS is always on-premises; SaaS is always publicly hosted

D.	IaaS provides infrastructure you configure; SaaS provides a ready application

Key: D.  IaaS delivers infrastructure resources; SaaS delivers a finished application.

P-04  Sub-competency 5.1 | Application | Moderate | JD: M31, T29

A service must survive loss of its data center, with four hours of tolerable downtime. Which arrangement fits?

A.	Daily backups in the same building

B.	Secondary site with replicated data

C.	Spare server in the same building

D.	Manual rebuild from paper

Key: B.  Site loss requires a separate site with replicated data.

P-05  Sub-competency 5.1 | Application | Difficult | JD: M31, M26, T29

Backups are daily and restore takes 6 hours. Tolerable limits are 1 hour of data loss and 2 hours of downtime. What is best?

A.	Keep the current arrangement, since it already meets the limits

B.	Shorten only the backup interval to one hour

C.	Add replication and a standby that restores within 2 hours

D.	Extend the retention period of the daily backups

Key: C.  Both the 24-hour interval and 6-hour restore miss the limits.

P-06  Sub-competency 5.1 | Analysis | Moderate | JD: M27, M28, T26

A platform shows 62% processing but 95% storage utilization. What should expansion prioritize?

A.	Storage, the resource nearing exhaustion

B.	Processing, being above 50%

C.	Both equally

D.	Neither until a vendor is chosen

Key: A.  The resource nearest exhaustion constrains capacity.

P-07  Sub-competency 5.1 | Analysis | Difficult | JD: M30, M29

An institution wants its citizen database in a cheaper foreign cloud. Assume law requires national jurisdiction over such data. What is the best analysis?

A.	Acceptable, because lower cost is the decisive criterion for public money

B.	Acceptable if the data is encrypted, since encryption removes jurisdiction

C.	Reject all cloud use, since cloud never suits government workloads

D.	Cost does not resolve the legal requirement; assess compliant hosting options

Key: D.  Options must meet sovereignty requirements; encryption does not remove jurisdiction issues.

P-08  Sub-competency 5.2 | Remembering | Easy | JD: M44, T29

What is a component called whose failure stops the service because no alternative exists?

A.	Redundant network path

B.	Single point of failure

C.	Failover server cluster

D.	Load balancing device

Key: B.  The other terms describe ways to avoid this.

P-09  Sub-competency 5.2 | Understanding | Easy | JD: M36, M38

Why is redundancy used in critical networks?

A.	One failure does not interrupt service

B.	Monitoring becomes unnecessary

C.	Fewer staff are needed

D.	One equipment type fits all

Key: A.  Redundancy provides alternatives when a component fails.

P-10  Sub-competency 5.2 | Application | Moderate | JD: M34, M36, M38

A regional office uses one leased line. Which change most reduces disconnection risk?

A.	More bandwidth on the existing single line

B.	A second line from the same provider on the same route

C.	A second link via a different provider or route

D.	A written assurance from the provider that outages will not occur

Key: C.  Resilience needs an independent path.

P-11  Sub-competency 5.2 | Application | Moderate | JD: M41, M39

Which approach applies least privilege?

A.	Give all administrators full rights so work is never delayed

B.	Use one shared administrator account for the whole team

C.	Grant permanent broad rights to senior staff by seniority

D.	Give only role-needed rights and review them regularly

Key: D.  Least privilege limits access to what the role requires.

P-12  Sub-competency 5.2 | Application | Difficult | JD: M28, M36, T26

A service needs 99.9% availability over 8,760 hours. Outages totaled 10.5 hours. What is the result?

A.	Met; 87.6 hours allowed

B.	Not met; 8.76 hours allowed

C.	Met; 10.5 hours rounds to 0.1%

D.	Cannot be determined

Key: B.  0.1% of 8,760 = 8.76 hours allowed; 10.5 hours exceeds it.

P-13  Sub-competency 5.2 | Analysis | Moderate | JD: M37, M38, T26

A regional link has exceeded 90% utilization for four months, with rising traffic. What is the right analysis?

A.	No action is needed until utilization reaches 100%

B.	The figures are probably wrong and should be discarded

C.	It is a capacity constraint; plan expansion before saturation

D.	Reduce the number of monitoring alerts to remove the noise

Key: C.  Sustained high, rising utilization signals approaching saturation.

P-14  Sub-competency 5.2 | Analysis | Difficult | JD: M44, M42, T29

A data center has dual power feeds and dual carriers, but one UPS and one shared cable duct. What are the remaining risks?

A.	UPS and duct are single points of failure

B.	None remain, because power and network are each supplied twice

C.	Only the generator, since everything else is duplicated

D.	The second carrier is unnecessary because the duct exists

Key: A.  Redundancy must cover the whole chain.

P-15  Sub-competency 6.1 | Understanding | Easy | JD: T18, M3

What is the purpose of an infrastructure needs assessment?

A.	Justify purchases that management has already decided on

B.	Compare the salaries of ICT staff across institutions

C.	Rank vendors by the size of their earlier contracts

D.	Identify gaps and set priorities on evidence

Key: D.  Needs assessments ground priorities in evidence.

P-16  Sub-competency 6.1 | Understanding | Moderate | JD: T11, T13

Which is the correct order of research stages?

A.	Data collection, problem, findings, analysis, design

B.	Problem, design, data collection, analysis, findings

C.	Design, findings, data collection, problem, analysis

D.	Analysis, data collection, design, findings, problem

Key: B.  Research runs from problem identification to presentation of findings.

P-17  Sub-competency 6.1 | Application | Moderate | JD: T12, T21, T22

Network equipment in 20 regional offices is barely used. Which method best finds out why?

A.	The vendor's statement about equipment capacity only

B.	Usage data plus staff interviews on barriers

C.	A survey of headquarters managers who bought it

D.	A count of devices installed in each office

Key: B.  Causes need usage data and the views of on-site staff.

P-18  Sub-competency 6.1 | Application | Difficult | JD: T15, T16, M5

Another country's data-center model works well there. What should the Desk do?

A.	Adopt the model fully, since success elsewhere proves it works

B.	Reject it, since foreign practices never apply here

C.	Adopt only the equipment and ignore the governance

D.	Compare conditions, adapt what fits, and pilot

Key: D.  Good practice is adapted to the Ethiopian context, not copied.

P-19  Sub-competency 6.1 | Analysis | Moderate | JD: T11, T12, M60

In a survey, 45 of 50 respondents are from the capital, and 30 report poor connectivity. What is valid?

A.	Problems are widespread, but regions are under-represented

B.	60% of all institutions nationwide have poor connectivity

C.	Problems exist only in the capital

D.	The survey is useless

Key: A.  The sample is biased, so the figure cannot be generalized.

P-20  Sub-competency 6.1 | Analysis | Moderate | JD: T14, T16, M72

Study 1 is vendor-funded (8 institutions, no method). Study 2 is university-led (40 institutions, method described). They conflict. What is reasonable?

A.	Weight both equally

B.	Weight Study 1 more; vendors know best

C.	Weight Study 2 more; treat Study 1 cautiously

D.	Discard both

Key: C.  Weigh evidence by independence, sample and transparency.

P-21  Sub-competency 6.1 | Evaluation | Difficult | JD: T16, M72

Which recommendation is best supported and most useful?

A.	Improve government ICT infrastructure in all institutions as soon as possible

B.	Consider adopting emerging technologies wherever they are appropriate

C.	Buy new servers for institutions because technology is developing quickly

D.	Shared hosting for 12 institutions, 8 using under 30% of servers

Key: D.  Strong recommendations are specific and evidence-based.

P-22  Sub-competency 6.2 | Understanding | Easy | JD: T28, M20

What is interoperability?

A.	Handling more users without slowing

B.	Systems exchanging and using data together

C.	Using one vendor everywhere

D.	Recovering quickly from failure

Key: B.  The others describe scalability, standardization and resilience.

P-23  Sub-competency 6.2 | Application | Moderate | JD: T25, M15, M19

A design uses a proprietary interface, but the national architecture requires open standards. What should the review conclude?

A.	Non-conforming; revise or seek a formal exception

B.	Conforming, because it works reliably with the consultant's products

C.	Conforming, provided the consultant offers a discount

D.	Minor, and not worth mentioning in the review

Key: A.  Non-conformity must be reported and resolved.

P-24  Sub-competency 6.2 | Application | Moderate | JD: T25, M15

Which reference should the Desk mainly use when reviewing a proposal?

A.	The institution's own preferences and earlier purchases

B.	The vendor's product documentation

C.	Approved national policies, standards and architectures

D.	Recognized international standards, whether approved nationally or not

Key: C.  Compliance is judged against approved national requirements.

P-25  Sub-competency 6.2 | Application | Difficult | JD: M51, T25

A delivered facility meets 18 of 20 criteria; the unmet ones are backup-power testing and fire certification. The supplier wants payment. What do you recommend?

A.	Accept, since 90% compliance is sufficient

B.	Withhold acceptance until they are met

C.	Accept and waive the two criteria until next year

D.	Terminate the contract without further review

Key: B.  The unmet criteria are critical to resilience and safety.

P-26  Sub-competency 6.2 | Analysis | Difficult | JD: T28, M20

Two systems store citizen IDs in different formats and have no documented interfaces. Why is exchange hard, and what helps?

A.	Insufficient bandwidth; upgrade the network links

B.	Insufficient server capacity; buy more servers

C.	Insufficient staff at both sites; recruit more

D.	Incompatible formats; adopt common standards and interfaces

Key: D.  Format incompatibility and missing interfaces block exchange.

P-27  Sub-competency 6.2 | Evaluation | Difficult | JD: M14, M30, T27

Requirements: interoperability, high availability, disaster recovery. X meets all at +15% cost. Y is cheapest but has single points of failure. Z lacks disaster recovery. Which is best?

A.	X; Y and Z each fail a requirement

B.	Y; lowest cost decides

C.	Z; the gap can be added free later

D.	All equal

Key: A.  Test mandatory requirements first, then compare cost.

P-28  Sub-competency 7.1 | Understanding | Easy | JD: M78, M47

What is a conflict of interest in procurement?

A.	A budget disagreement between two departments

B.	Two bidders offering exactly the same price

C.	Private interests that could improperly influence official decisions

D.	A delay caused by a shortage of technical staff

Key: C.  It arises when private interests could influence official decisions.

P-29  Sub-competency 7.1 | Application | Moderate | JD: M78, M47

An evaluator finds that a bidder is owned by his cousin. What should he do?

A.	Continue evaluating and score all bidders fairly

B.	Say nothing, since a cousin is not close enough

C.	Withdraw quietly without telling anyone why

D.	Declare it in writing and withdraw

Key: D.  Conflicts must be declared and the person must step back.

P-30  Sub-competency 7.1 | Application | Moderate | JD: M78

A vendor offers you a laptop before its proposal is evaluated. What should you do?

A.	Accept it, since it is not conditional on results

B.	Decline, report it and evaluate on merit

C.	Accept it once the evaluation is complete

D.	Decline it but keep the offer confidential

Key: B.  Gifts from bidders compromise integrity and must be reported.

P-31  Sub-competency 7.1 | Application | Difficult | JD: M78, T41

A journalist asks for data showing security weaknesses in institutions. What is appropriate?

A.	Release everything, since government information is public

B.	Release only for institutions considered well managed

C.	Decline informal release; refer to the authorized channel

D.	Release if the journalist promises not to name institutions

Key: C.  Vulnerability data is sensitive and needs authorized handling.

P-32  Sub-competency 7.1 | Analysis | Moderate | JD: M78, M47, M76

A professional always rates one supplier highly, against the criteria. What does this suggest?

A.	Possible bias needing review through accountability procedures

B.	Acceptable professional judgment

C.	The supplier is simply better

D.	It matters only if the supplier wins

Key: A.  Ratings must follow the criteria; unsupported patterns need review.

P-33  Sub-competency 8.1 | Remembering | Easy | JD: T5, M73

Which is a core duty of the Desk Leader toward staff?

A.	Do all technical work personally

B.	Set targets, monitor performance and coach

C.	Approve staff salaries

D.	Recruit for other Desks

Key: B.  The JD assigns targets, monitoring, feedback and coaching to the leader.

P-34  Sub-competency 8.1 | Understanding | Moderate | JD: T5, M77

Why give feedback during the year, not only at year-end?

A.	To replace formal evaluation

B.	To document faults for discipline

C.	To avoid setting targets

D.	To correct problems early

Key: D.  Ongoing feedback supports early correction and improvement.

P-35  Sub-competency 8.1 | Understanding | Moderate | JD: T6, M79

How does identifying competency gaps help the Desk?

A.	It justifies cutting staff

B.	It avoids hard assignments

C.	It targets capacity-building where needed

D.	It gives everyone identical training

Key: C.  Gap identification directs capacity-building to real needs.

P-36  Sub-competency 8.1 | Application | Moderate | JD: M73, M75, T5

A staff member with limited research experience must lead a regional study. What is the best approach?

A.	Assign with clear expectations, checkpoints and coaching

B.	Assign with no support

C.	Do it yourself

D.	Give it to the most senior regardless of skill

Key: A.  Supported delegation builds capacity and protects quality.

P-37  Sub-competency 8.1 | Analysis | Moderate | JD: T4, T5, M76

Outputs are late. Targets were oral, no written deadlines exist, and two staff lack training. What is the likely cause?

A.	Poor motivation; warn everyone

B.	Inadequate technology

C.	Normal technical delay

D.	Unclear targets and skill gaps

Key: D.  The facts point to unclear targets and skill gaps.

P-38  Sub-competency 8.1 | Creation | Difficult | JD: T6, M67, M68

Which is the best design for building cloud and data-center skills?

A.	One external course for everyone in the last month

B.	Gap assessment, linked development plan, and result evaluation

C.	Independent self-study, rewarding those who volunteer

D.	Recruit new specialists and stop developing existing staff

Key: B.  Sound design starts from gaps, combines methods and measures results.

## Key distribution (People items)

A: 9   B: 10   C: 9   D: 10

# 7. Results domain items (51)

Reference codes: T = number in the JD major duties table; M = number in the JD main duties list. Each item shows its key and rationale for reviewers; remove these lines for the exam version.

R-01  Sub-competency 9.1 | Understanding | Moderate | JD: M30, T16

Why compare options on several criteria, not only cost?

A.	More criteria always cut cost

B.	Cost is irrelevant in public projects

C.	Criteria count matters more than weight

D.	The cheapest may fail key requirements

Key: D.  Options must be judged on everything that determines fitness for purpose.

R-02  Sub-competency 9.1 | Application | Moderate | JD: M30, M29, T16

How should shared cloud and dedicated servers be compared?

A.	Choose the option the owner institution prefers

B.	Score both on weighted criteria and recommend with reasons

C.	Choose the option with the lowest purchase price

D.	Choose the option most other countries have adopted

Key: B.  A transparent, weighted comparison gives an evidence-based choice.

R-03  Sub-competency 9.1 | Application | Difficult | JD: M30, T16

Eight institutions could each spend 1.5m birr over five years, or share a platform costing 6m plus 0.5m yearly. Which is correct?

A.	Shared costs 8.5m versus 12m, saving 3.5m

B.	Dedicated saves 3.5m over the shared platform

C.	Shared costs 6.5m versus 12m, saving 5.5m

D.	The options cannot be compared on cost

Key: A.  Shared: 6 + (0.5 x 5) = 8.5m. Dedicated: 8 x 1.5 = 12m.

R-04  Sub-competency 9.1 | Analysis | Moderate | JD: M30, T16, T27

Sovereignty is mandatory. Foreign cloud is cheapest but fails it. Local cloud and on-premises both meet it; local costs less. What is the analysis?

A.	Foreign cloud is best because it costs least

B.	All three options are equally suitable on availability

C.	Foreign cloud is eliminated; local cloud wins on cost

D.	On-premises is best because higher cost means quality

Key: C.  Mandatory requirements filter options before cost comparison.

R-05  Sub-competency 9.1 | Analysis | Difficult | JD: T16, T26, M27

A proposal for a new data center says existing ones are full. They are 90% full by rack space but 35% used by power and processing. What follows?

A.	Sound; no capacity is left

B.	Space is used inefficiently; test consolidation first

C.	Sound if the new one is bigger

D.	Utilization data are irrelevant

Key: B.  Occupied space is not used capacity.

R-06  Sub-competency 9.1 | Evaluation | Difficult | JD: T16, M72

A proposal claims cloud is cheaper, comparing five years of cloud with one year on-premises and omitting migration costs. What is your evaluation?

A.	Reliable; cloud is generally cheaper

B.	Reliable if the provider is reputable

C.	Unreliable because migration is never worthwhile

D.	Unreliable; redo like-for-like with all costs

Key: D.  A valid comparison uses the same period and all relevant costs.

R-07  Sub-competency 9.1 | Creation | Difficult | JD: T16, M45

Which is the best structure for a concept note seeking approval?

A.	Need, options, recommendation, costs, risks, plan and expected results

B.	Vendor profiles, equipment list and price quotations

C.	Ministry history, general benefits and a budget request

D.	Technical diagrams and a list of the Desk's past projects

Key: A.  A decision-ready note links evidence to options, cost, risk and results.

R-08  Sub-competency 9.2 | Understanding | Easy | JD: M42

What is risk mitigation?

A.	Ignoring risks that have not yet occurred

B.	Passing all responsibility for risks to the supplier

C.	Action to reduce a risk's likelihood or impact

D.	Recording a risk in a register and doing nothing

Key: C.  Mitigation means acting to reduce likelihood or impact.

R-09  Sub-competency 9.2 | Application | Moderate | JD: M44, T29

A critical platform depends on one database server. Which mitigation is best?

A.	Standby server with replication and tested failover

B.	Spare server switched off in storage

C.	Document and accept the risk

D.	More staff to monitor it

Key: A.  A standby with failover removes the single point of failure.

R-10  Sub-competency 9.2 | Application | Moderate | JD: M42, M43

Two risks can be treated first. R1: high likelihood, low impact. R2: low likelihood, very high impact. R3: medium likelihood, high impact. R4: low, low. Which two?

A.	R1 and R4

B.	R1 and R3

C.	R4 only

D.	R2 and R3

Key: D.  Prioritize risks with the greatest potential impact on critical services.

R-11  Sub-competency 9.2 | Application | Difficult | JD: T42, M43

Cooling redundancy costs 8% more, but contingency is 5%. The single cooling system is a critical risk. What do you do?

A.	Accept the risk to stay within the budget

B.	Cancel the project until a larger budget is approved

C.	Recommend redundancy and seek approval for the extra 3%

D.	Use the whole contingency without informing management

Key: C.  The shortfall is 8% - 5% = 3%, to be approved openly.

R-12  Sub-competency 9.2 | Analysis | Moderate | JD: M42, M50, T2

Three monthly reports repeat the same delay reason: no transport. What does this show?

A.	Random delays needing no action

B.	A resource constraint needing corrective action

C.	Unwilling staff

D.	A target to remove

Key: B.  A repeated cause is a systemic constraint.

R-13  Sub-competency 9.2 | Analysis | Difficult | JD: T27, M42, T29

Fifteen institutions' server rooms will merge into one national data center. What is the risk analysis?

A.	All infrastructure risks are removed by professional management

B.	Every risk increases, so consolidation should not proceed

C.	Only cost changes; the level of risk is unchanged

D.	Some risks fall, but a single site failure affects all

Key: D.  Consolidation reduces some risks and concentrates others.

R-14  Sub-competency 10.1 | Remembering | Easy | JD: M49, T2

Which four parameters are monitored against a project baseline?

A.	Scope, schedule, budget, quality

B.	Vendor, brand, model, price

C.	Staff, salary, location, equipment

D.	Risk, reputation, revenue, reporting

Key: A.  The JD names scope, schedule, budget and quality.

R-15  Sub-competency 10.1 | Understanding | Easy | JD: M62

What is a milestone?

A.	A final report after closure

B.	A checkpoint for measuring progress

C.	A finance budget line

D.	A vendor introduction meeting

Key: B.  Milestones let delays be detected early.

R-16  Sub-competency 10.1 | Understanding | Moderate | JD: T40, T42

How do monitoring and evaluation differ?

A.	Monitoring judges results; evaluation tracks progress

B.	Monitoring is external; evaluation is internal

C.	Monitoring tracks progress; evaluation judges results

D.	They are the same

Key: C.  Monitoring tracks implementation; evaluation assesses results and causes.

R-17  Sub-competency 10.1 | Application | Moderate | JD: M50, T2

A project is two months late because of equipment delivery. What is the best response?

A.	Wait for delivery, since the delay is the supplier's problem

B.	Cancel the contract and restart procurement immediately

C.	Update the schedule, get a firm date, report the delay

D.	Leave the delay out of the report to avoid concern

Key: C.  Monitoring must lead to corrective action and transparent reporting.

R-18  Sub-competency 10.1 | Application | Moderate | JD: M49, M50

At month 6, the plan called for 50% complete and 5m birr spent. Actual: 50% complete, 6.5m spent. What does this show?

A.	On budget and on schedule

B.	On schedule, over budget

C.	Behind schedule, under budget

D.	Behind schedule and over budget

Key: B.  Work matches plan (on schedule); 6.5m against 5m is 30% over budget.

R-19  Sub-competency 10.1 | Application | Difficult | JD: M63, T2

Three projects each wait for the same institution's approval. What is the best response?

A.	Record each delay separately and take no further action

B.	Have each project team proceed without the missing approval

C.	Extend all three deadlines by seven weeks without analysis

D.	Escalate the common bottleneck with impact data and re-sequence work

Key: D.  A shared cause is a bottleneck to resolve at the right level.

R-20  Sub-competency 10.1 | Analysis | Moderate | JD: M49, T42

A project has spent 90% of its budget and completed 60% of the work. What is the analysis?

A.	It will likely overrun or fall short; act now

B.	On track, because the end date has not changed

C.	Ahead of schedule, because most budget is used

D.	Cannot be interpreted without knowing the supplier

Key: A.  Spending is well ahead of progress.

R-21  Sub-competency 10.2 | Remembering | Easy | JD: M28, T21

Which indicator shows the percentage of time a service is operational?

A.	Availability

B.	Latency

C.	Throughput

D.	Storage capacity

Key: A.  Availability is the share of time a service is operational.

R-22  Sub-competency 10.2 | Understanding | Easy | JD: T21, T22

What does low utilization, by itself, indicate?

A.	The equipment is faulty

B.	The room should close

C.	Capacity is partly unused; investigate why

D.	The institution is performing well

Key: C.  Low utilization is a signal to investigate.

R-23  Sub-competency 10.2 | Understanding | Moderate | JD: M28, T21

Why track capacity and utilization as well as availability?

A.	Availability figures cannot be reported unless utilization is also reported

B.	Utilization matters only for private-sector infrastructure

C.	Capacity indicators replace the need for availability targets

D.	They show whether infrastructure meets demand and is used

Key: D.  Each indicator answers a different question.

R-24  Sub-competency 10.2 | Application | Moderate | JD: T24, T40

Which indicator best monitors regional equity of access?

A.	Total number of servers purchased by the Ministry each year

B.	Share of regional offices with connectivity and hosting, by region

C.	Number of workshops held at Ministry headquarters this year

D.	Average age of the Desk's professional staff

Key: B.  Equity is measured by comparing coverage across regions.

R-25  Sub-competency 10.2 | Application | Difficult | JD: T22, M66

A facility is flagged if it is below 30% in all three months. F1: 25, 28, 27. F2: 20, 35, 22. F3: 15, 18, 29. F4: 28, 30, 25. Which are flagged?

A.	F1 only

B.	F1 and F3

C.	F1, F3 and F4

D.	All four

Key: B.  F1 and F3 are below 30% in all months; F2 hit 35%, and F4 hit exactly 30%.

R-26  Sub-competency 10.2 | Analysis | Moderate | JD: M28, T21

A platform reports 99.95% availability, but users complain of frequent outages. What is the analysis?

A.	The complaints must be wrong, since the figure is above 99.9%

B.	The figure must be wrong, since complaints prove a fault

C.	Complaints should be ignored because they are subjective

D.	The average may hide service or site outages; analyze at that level

Key: D.  Aggregates can conceal problems at service or site level.

R-27  Sub-competency 10.2 | Analysis | Difficult | JD: T22, T21

Three institutions use over 80% of their allocated capacity; seven use under 10% and lack skills and links. What is the conclusion?

A.	Capacity is excessive, so scale the platform down

B.	Heavy users should be made to share their allocation

C.	Adoption barriers, not excess capacity, cause low use

D.	More capacity should be added, as three users are near limits

Key: C.  The evidence points to skills and connectivity barriers.

R-28  Sub-competency 11.1 | Remembering | Easy | JD: M64, T21

Which review assesses a completed project's results and lessons?

A.	Post-implementation review

B.	Pre-feasibility review

C.	Procurement audit

D.	Operations log review

Key: A.  The other reviews serve different purposes.

R-29  Sub-competency 11.1 | Understanding | Easy | JD: T21, T22

Why is 'installed' different from 'effectively utilized'?

A.	Installation matters more

B.	The supplier measures use

C.	Installation is an output; benefit comes from use

D.	They are the same if equipment works

Key: C.  The JD stresses that utilization is the result that matters.

R-30  Sub-competency 11.1 | Application | Moderate | JD: T40, M64

Which indicators best show a shared platform achieved its results?

A.	Institutions migrated, capacity used, availability, services hosted

B.	Servers delivered, contract value, delivery date

C.	Training sessions, meetings held, documents produced

D.	Floor area and number of racks installed

Key: A.  Result indicators measure use and service performance.

R-31  Sub-competency 11.1 | Application | Moderate | JD: M64, T21

Which sources best support a post-implementation review?

A.	The supplier's completion certificate and final invoice

B.	Objectives, usage data, user feedback, cost records

C.	Photographs of the installed equipment

D.	The project team's own summary of successes

Key: B.  Reviews need objectives, measured results, user views and costs.

R-32  Sub-competency 11.1 | Application | Difficult | JD: T21, T40

A project connected all 60 offices on time and on budget, targeting 80% active use. Only 30 offices use it. What is the evaluation?

A.	Fully successful, since all offices were connected on time

B.	A total failure, since only half the offices use it

C.	Cannot be evaluated until every office uses the link

D.	Output achieved; use outcome (50%) fell short of 80%

Key: D.  30 of 60 is 50%; delivery was achieved but the intended result was not.

R-33  Sub-competency 11.1 | Analysis | Moderate | JD: T22, M64

A regional data center runs at 12% utilization. What is the first analytical step?

A.	Close it

B.	Build a second one

C.	Record and take no step

D.	Identify barriers to use

Key: D.  Understand the cause before deciding on action.

R-34  Sub-competency 11.1 | Evaluation | Difficult | JD: T21, T22, M64

Report 1 says 'successful: delivered on budget.' Report 2 adds that usage is 20% against 70%, lists barriers and recommends actions. Which is better?

A.	Report 1; it is clear and positive

B.	Equal; both confirm delivery

C.	Report 2; it assesses results and causes

D.	Neither; do not evaluate after installation

Key: C.  Evaluation must go beyond outputs to results and causes.

R-35  Sub-competency 11.2 | Understanding | Moderate | JD: T34

Why monitor compliance and not only publish standards?

A.	To know whether standards are actually implemented

B.	Publication of a standard guarantees compliance

C.	Monitoring is needed only if institutions request it

D.	Vendors are responsible for monitoring compliance

Key: A.  The JD states that developing a standard is not enough.

R-36  Sub-competency 11.2 | Understanding | Moderate | JD: T35

How does non-compliance differ from an implementation barrier?

A.	Non-compliance is the cause; a barrier is the failure

B.	Non-compliance is the failure; a barrier is its cause

C.	They are the same

D.	Barriers apply only to vendors

Key: B.  Findings and causes must be separated for sound corrective action.

R-37  Sub-competency 11.2 | Application | Moderate | JD: T35, M23

How should compliance assessments of 40 server rooms be done?

A.	Consistent checklist, recorded evidence, findings graded by severity

B.	Accept each institution's own declaration of compliance

C.	Let each assessor use personal judgment on what matters

D.	Assess only the institutions that have complained

Key: A.  Consistent, evidence-based checklists make results defensible.

R-38  Sub-competency 11.2 | Application | Moderate | JD: T35, M24, T36

An institution lacks fire suppression and temperature monitoring and has no budget. What do you recommend?

A.	Recommend immediate closure of the institution's ICT operations

B.	Record the findings as observations only, given no funds

C.	Order the most expensive solutions to be bought immediately

D.	A time-bound plan starting with fire suppression, plus guidance

Key: D.  Recommendations are prioritized by severity and supported with guidance.

R-39  Sub-competency 11.2 | Analysis | Moderate | JD: T35, M24

Six of ten institutions meet access control; two meet disaster-recovery requirements. What is the priority?

A.	Access control, because four institutions fail it

B.	Disaster recovery; investigate causes and give guidance

C.	Both equally, because both have some failures

D.	Remove the disaster-recovery requirement from the standard

Key: B.  Eight fail disaster recovery versus four for access control.

R-40  Sub-competency 11.2 | Analysis | Difficult | JD: T35, T34

Compliance rose from 30% (random sample of 40) to 70% (10 volunteers). What is the analysis?

A.	Orientation sessions clearly caused the rise

B.	Fully comparable, because both are percentages

C.	Not comparable; the conclusion is unreliable

D.	The data are worthless because samples differ

Key: C.  A small self-selected sample cannot be compared with a random one.

R-41  Sub-competency 11.2 | Evaluation | Difficult | JD: M24, T35

Which corrective-action plan is best?

A.	A list stating that institutions should improve compliance

B.	A list of failing institutions with no actions

C.	Commitment letters from institutions, with no verification

D.	Findings ranked, each with action, owner, deadline and verification

Key: D.  Strong plans are specific, assigned, time-bound and verifiable.

R-42  Sub-competency 12.1 | Remembering | Easy | JD: T7, T8

Which is a formal channel for user requirements and complaints?

A.	A documented complaint procedure with a contact point

B.	Informal conversations in corridors with no records

C.	Personal mobile messages between individual staff and users

D.	Notices posted at Ministry headquarters only

Key: A.  Documented channels allow capture and follow-up.

R-43  Sub-competency 12.1 | Understanding | Easy | JD: T8

Why follow up on complaint responses?

A.	To assign blame to the technical teams

B.	To reduce the number of recorded complaints

C.	To confirm resolution and improve satisfaction

D.	To avoid receiving further requirements

Key: C.  Follow-up closes the loop.

R-44  Sub-competency 12.1 | Application | Moderate | JD: T8, T7

Regional institutions report slow connectivity to different Ministry staff. What is the best handling?

A.	Ask each institution to contact the provider

B.	Register centrally, forward, track and report progress

C.	Wait until reports accumulate at year-end

D.	Reply informally and keep no record

Key: B.  Central registration makes patterns visible and ensures follow-up.

R-45  Sub-competency 12.1 | Application | Moderate | JD: T33, T36

A new standard is approved. How should it be communicated?

A.	Post it on the Ministry notice board

B.	Send the current version, hold orientation, name a contact

C.	Send it to institution heads with no follow-up

D.	Wait for institutions to request it

Key: B.  Institutions must receive, understand and be able to clarify the standard.

R-46  Sub-competency 12.1 | Analysis | Moderate | JD: T8, T7

Of 60 complaints, 42 concern unclear hosting requests; responses average 15 days against a 5-day target. What is the analysis?

A.	Reprimand staff for the number of complaints

B.	Fix response time only; the procedure is irrelevant

C.	Fix the unclear procedure and response time

D.	Handle each complaint separately as unrelated

Key: C.  42 of 60 (70%) share one cause, and response times miss the target.

R-47  Sub-competency 12.2 | Understanding | Moderate | JD: T43, M65

Why document and share lessons learned?

A.	To prevent repeated problems

B.	To assign blame

C.	To fill the archive

D.	To skip future evaluations

Key: A.  Sharing lessons supports continuous improvement.

R-48  Sub-competency 12.2 | Application | Moderate | JD: T43, M65

Which lesson is best formulated for reuse?

A.	The project was difficult and took too long

B.	Communication should be better in future projects

C.	The supplier was slow to deliver the equipment

D.	Site power was unchecked before ordering; add a readiness check

Key: D.  A reusable lesson states the cause and the practice to apply.

R-49  Sub-competency 12.2 | Application | Moderate | JD: T43, M68

Projects in three regions were delayed by unprepared server rooms. What should the Desk do?

A.	Handle each future delay separately as it arises

B.	File the experience in the archive with no action

C.	Add a readiness check to guidelines and share the lesson

D.	Ask suppliers to accept such delays as their own risk

Key: C.  Recurring lessons should be institutionalized in guidelines.

R-50  Sub-competency 12.2 | Analysis | Difficult | JD: T42, T43

Low utilization recurs across projects, each time blamed on training, unready applications or connectivity budget. What is the analysis?

A.	A shared root cause: no readiness and adoption planning

B.	The causes are unrelated, so treat each separately

C.	Only training matters, because it appears most often

D.	The recurrence is a coincidence needing no analysis

Key: A.  Recurring symptoms often reflect a common process weakness.

R-51  Sub-competency 12.2 | Creation | Difficult | JD: T43, T42, M65

Which is the best design for feeding lessons back into planning?

A.	A folder in which final reports are stored

B.	An annual discussion of lessons with no records

C.	Private reflections written by each staff member

D.	Recorded, classified lessons reviewed periodically and applied to plans

Key: D.  An effective loop records, reviews and acts on lessons.

## Key distribution (Results items)

A: 13   B: 12   C: 13   D: 13

# 8. Coverage check

| ID | Sub-competency | Blueprint | Written | Status |
| --- | --- | --- | --- | --- |
| 1.1 | Aligning plans and roadmaps with national strategy | 8 | 8 | Matches blueprint |
| 1.2 | Formulating and revising policies, strategies and standards | 6 | 6 | Matches blueprint |
| 2.1 | Annual and operational planning | 7 | 7 | Matches blueprint |
| 3.1 | Resource estimation, technical specifications and procurement inputs | 5 | 5 | Matches blueprint |
| 4.1 | Using digital tools and information systems for Desk management | 5 | 5 | Matches blueprint |
| 5.1 | Data-center, cloud and shared infrastructure | 7 | 7 | Matches blueprint |
| 5.2 | Network, connectivity, security and resilience | 7 | 7 | Matches blueprint |
| 6.1 | Research, needs assessment and evidence-based analysis | 7 | 7 | Matches blueprint |
| 6.2 | Technical review, standards and interoperability | 6 | 6 | Matches blueprint |
| 7.1 | Professional ethics and accountability in public ICT work | 5 | 5 | Matches blueprint |
| 8.1 | Leading and developing the Desk team | 6 | 6 | Matches blueprint |
| 9.1 | Evidence-based decisions and options analysis | 7 | 7 | Matches blueprint |
| 9.2 | Risk-informed decisions and corrective action | 6 | 6 | Matches blueprint |
| 10.1 | Monitoring plan and project implementation | 7 | 7 | Matches blueprint |
| 10.2 | Monitoring availability, capacity, utilization and accessibility | 7 | 7 | Matches blueprint |
| 11.1 | Evaluating utilization and results | 7 | 7 | Matches blueprint |
| 11.2 | Compliance and standards assessment | 7 | 7 | Matches blueprint |
| 12.1 | Service-user and stakeholder communication and feedback | 5 | 5 | Matches blueprint |
| 12.2 | Lessons learned and knowledge feedback loop | 5 | 5 | Matches blueprint |
|  | Total | 120 | 120 |  |

## Cognitive level and difficulty of the written items

|  | Re | Un | Ap | An | Ev | Cr | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Easy | 10 | 14 | 0 | 0 | 0 | 0 | 24 |
| Moderate | 0 | 13 | 30 | 17 | 0 | 0 | 60 |
| Difficult | 0 | 0 | 14 | 11 | 7 | 4 | 36 |
| Total | 10 | 27 | 44 | 28 | 7 | 4 | 120 |

Answer-key distribution across all 120 items: A 30, B 29, C 30, D 31.